| Project Status Report |  |
| --- | --- |
| Project Name | OSI-CAN Website Redesign: Group E |
| For Week Ending | 2025/11/07 |
| Project Status | Green |
| Status Description | Previously was yellow, however quick work has allowed us to get back on track. |
| Activities—During the Past Week |  |
| Header Home page Resources main page Donate page Volunteer page Other pages’ basic concepts. |  |
| Activities—Planned for Next Week |  |
| Fixing up pages that are currently unfinished such as the About page which is mainly filler. Implementing the buttons in the Resources page. Fixing the header of the Home page Adding blogs Fix Resource page buttons |  |
| Project Issues |  |
| Difficulty with learning a new, significantly more limited design tool. This has led to various graphical errors such as the home menu header overlapping, along with certain good aspects of the previous design such as the suicide hotline popup being gone. These will be fixed as we learn how to in this new tool. |  |
| Project Changes |  |
| Adding a phone number to the resources page to allow confused users to call and get more direct direction to which resources they should look into. |  |